## Slide 1: Operational Research I
Lectures
Jan Fábry
3/5/2023

## Slide 2
Literature
Basic
FÁBRY, J. Operational Research I for full-time and distance form of studies. Mladá Boleslav: ŠAU, 2022. 150 pp. ISBN 978-80-7654-048-4.
EISELT, H. and SANDBLOM, C. Operations Research.: A Model-Based Approach. 1st edition, Heidelberg: Springer, 2010. 446 pp. ISBN 978-3-642-10325-4.
Fábry, J. Management Science. University of Economics Prague, 2003. ISBN 80-245-0586–X (Available at https://janfabry.cz/Management-Science.pdf).
Recommended
HILLIER, F. S. and LIEBERMAN, G. J. Introduction to Operations Research. 11th edition, McGraw-Hill, 2021. 964 pp. ISBN 9781260575873
BOUCHERIE, R. J., BRAAKSMA, A. and TIJMS, H. Operations Research: Introduction to Models and Methods. World Scientific, 2022. 499 pp. ISBN 9789811239342
RARDIN, R. L. Optimization in Operations Research. 2nd edition, Pearson, 2018. 1144 pp. ISBN 978-93-530-6636-9

## Slide 3
Contents
Introduction to Operational Research
  Definition and history
  Decision-Making
  Modeling Process
  Models
Linear Programing
  Introduction
  Production Planning Problem
  Blending Problem
  Cutting Stock Problem
  Portfolio Selection Problem
  Transportation Problem
  Container Transportation Problem
  Assignment Problem
  Covering Problem
  Traveling Salesman Problem
Graph Modeling
  Introduction
  Minimal Spanning Tree
  Other optimization problems
Project Management
  Introduction
  Critical Path Method
  Program Evaluation and Review Technique
Inventory Models
  Introduction
  Economic Order Quantity Model
  Economic Production Lot Size Model
  Single-Period Decision Model
Waiting Line Models
  Introduction
  Standard Single-Server Exponential Model
  Standard Multi-Server Exponential Model

## Slide 4: Introduction to Operational Research
1

## Slide 5
Introduction to Operational Research
Operational / Operations Research (OR)
Management Science (MS)
Operations Analysis
Quantitative Analysis
Quantitative Methods
Systems Analysis
Decision Analysis
Decision Science
Computer Science
Alternative Names and Related Fields

## Slide 6
Introduction to Operational Research
OR is the application of scientific methods, techniques and tools to problems involving the operations of systems so as to provide those in control of the operations with optimum solutions to the problems.
MS/OR is the application of the scientific method to the study of the operations of large, complex organizations or activities.
MS/OR is the application of the scientific method to the analysis and solution of managerial decision problems.
Summary
  Application of SCIENTIFIC METHOD.
  Study of LARGE & COMPLEX SYSTEMS.
  Analysis of MANAGERIAL PROBLEMS.
  Finding OPTIMAL SOLUTION.
  Use of MATHEMATICAL MODELS.
  Use of COMPUTERS & SPECIAL SOFTWARE.
Definition

## Slide 7
Introduction to Operational Research
Software
MPL for Windows
AMPL
Lingo (LINDO)
XPRESS (FICO)
CPLEX (IBM ILOG)
Gurobi
AIMMS
NEOS
MS Excel (FRONTLINE SOLVERS)
PLANT SIMULATION
SIMPROCESS
SIMUL 8
Matlab

## Slide 8
Introduction to Operational Research
Two or more alternatives.
Conclusion = Decision.
Systematic process.
Decision-making
Defining the problem
Searching for alternative courses of action
Selecting one alternative
Evaluating the alternatives
Fig. 1 – Scheme of Decision-making Process

## Slide 9
Introduction to Operational Research
Modeling Process (Analytical Approach)
Real-World System
Definition of the Problem
Formulation of the Conceptual Model
Formulation of the Mathematical Model
Solution of the Model
Results Interpretation
Model Verification
Model Validation
Sensitivity Analysis
Implementation
Fig. 2 – Scheme of Modeling Process

## Slide 10
Introduction to Operational Research
Modeling
Reality
Model
Finding a proper balance between the level of simplification of the model and the good representation of reality.
Fig. 3 – Simplification of Reality

## Slide 11
Introduction to Operational Research
Models
Deterministic – all parameters are known with certainty.
Probabilistic (stochastic) – some parameters are values of random variables.
Static – all data is known in advance (before solution process).
Dynamic – data can be changed after solution is obtained.
Fig. 4 – Static and Dynamic Model

## Slide 12: Linear Programming
2

## Slide 13
Linear Programming
Conceptual model
  Processes.
  Restrictions.
  Objective.
Mathematical model
  Decision Variables – continuous, integral, binary.
  Constraints – equations, inequalities.
  Objective function – max, min.
Solution
  Feasible – satisfies all constraints.
  Optimal – best feasible solution in terms of the objective.
  Infeasible – does not satisfy any constraint.
Introduction

## Slide 14
Linear Programming
Solution
  Results Interpretation – explanation of values to the others (e.g. client).
  Model Verification – comparison of the mathematical model with the conceptual model.
  Model Validation – comparison of results with the real expectations.
  Sensitivity Analysis – examination of the impact of changes in inputs on outputs.
Implementation
  Use of results in real system.
Special situations of LP problems
  Unique optimal solution.
  Multiple optimal solution.
  No optimal solution.
  No feasible solution.
Introduction

## Slide 15
Linear Programming
Example
  The company manufactures 2 types of wooden toys: trucks and trains.
  The price of a piece of truck is 820 CZK, of a piece of train 1150 CZK. The wood cost for the truck is 100 CZK, whereas for the train 180 CZK.
  The truck requires 1 hour of carpentry labor and 1 hour of finishing labor (assembling and painting). The train requires 2 hours of carpentry labor and 1 hour of finishing labor.
  Worth of carpentry labor is 150 CZK per hour, worth of finishing labor is 120 CZK per hour.
  Each month, the company has 5000 available hours of carpentry labor and 3000 hours of finishing labor.
  Demand for trains is unlimited, but at most 2000 trucks are, at an average, bought each month.
  The Pinocchio’s management wants to maximize monthly profit (total revenue ‑ total cost).
Production Planning Problem

## Slide 16
Linear Programming
Decision variables
Production Planning Problem
Mathematical model
Slack
variables
+ Slack variable
– Surplus variable
Equivalent set of equations
x1 = number of trucks produced each month,
x2 = number of trains produced each month.

## Slide 17
Linear Programming
Optimal solution
  Decision variables
  Objective value
  Slack/surplus variables
Production Planning Problem

## Slide 18
Linear Programming
Input
  chemicals,
  metal alloys,
  crude oil,
  livestock feeds,
  foodstuffs.
Output requirements and/or objective
  quality,
  quantity,
  cost.
Decision variables
  amount of ingredients used in the final blend.
Blending Problem

## Slide 19
Linear Programming
Example
  Design the optimal composition of nutritive mix that will contain at least 100 units of proteins, at least 300 units of starch and will weight at least 200 kg with minimum purchasing costs.
  In following table, there are given contents of proteins and starch in 1kg of each nutritive feed and prices for 1 kg of feed.
Blending Problem
 | Feed F1 | Feed F2 | Feed F3 | Feed F4
Proteins (units) | 0 | 3 | 1 | 2
Starch (units) | 1 | 2 | 3 | 0
Price (CZK) | 20 | 80 | 60 | 30
Tab. 1 – Contents of proteins and starch in feeds, price of feeds

## Slide 20
Linear Programming
Decision variables
Blending Problem
Mathematical model
i = amount of feed Fi in the final blend (i = 1,2,3,4)

## Slide 21
Linear Programming
Optimal solution
  Decision variables
  Objective value
  Slack/surplus variables
Blending Problem

## Slide 22
Linear Programming
Input – raw product (dimension)
  pipes, tubes (1D).
  roles of paper or textile (1D or 2D),
  wooden sticks or laths (1D),
  wooden boards (1D or 2D),
  steel plates (2D),
  boxes (3D) – 3D rectangular packing problem.
Output – final or semi-finished products
Objective
  minimization of total loss,
  minimization of a number of raw products being cut,
  maximization of number of final/assembled products,
  maximization of profit ensuing from sold final/assembled products.
Cutting Stock Problem

## Slide 23
Linear Programming
Table of all cutting patterns
  It contains all possibilities of cutting raw products.
  Each cutting pattern corresponds to the variable giving a number of the raw products being cut according to this pattern.
Cutting Stock Problem
Raw product
Final products
Cutting patterns
Loss
Fig. 5 – Cutting Patterns

## Slide 24
Linear Programming
Example
  The company produces bird feeders and bird houses. The producer decided to prepare a special collection for an exhibition (with possible sales) that should be held in 20 days.
  The price of the bird feeder is set to 260 CZK, the price of the bird house is 570 CZK.
  Material and time requirements for assembling both the products can be found in Table 2.
Cutting Stock Problem
Tab. 2 – Material and time requirements
 | Feeder | House
Boards 30 cm long | 1 | 2
Boards 25 cm long | 1 | 4
Screws | 8 | 16
Time (in min) | 30 | 60

## Slide 25
Linear Programming
Example
  There is available stock of raw boards: 500 boards of length 1.1 m and 150 boards of length 1.4 m. These boards must be cut into final boards of length 30 cm and 25 cm.
  Available stock of screws is 3000 pieces.
  The producer can work 8 hours per day and intends to maximize the total revenue ensuring from the sales (all production is supposed to be sold).
Cutting Stock Problem
Tab. 3 – Table of cutting patterns
 | 1.1 m board |  |  |  | 1.4 m board |  |  |  | 
Pattern | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9
30 cm board | 3 | 2 | 1 | 0 | 4 | 3 | 2 | 1 | 0
25 cm board | 0 | 2 | 3 | 4 | 0 | 2 | 3 | 4 | 5
Loss (cm) | 20 | 0 | 5 | 10 | 20 | 0 | 5 | 10 | 15

## Slide 26
Linear Programming
Decision variables
Cutting Stock Problem
Mathematical model
xi = number of 1.1 m boards being cut according to i – th pattern (i = 1,…,4)
xi = number of 1.4 m boards being cut according to i – th pattern (i = 5,…,9)
x10 = number of assembled bird feeders
x11 = number of assembled bird houses

## Slide 27
Linear Programming
Cutting Stock Problem
Mathematical model
are integers

## Slide 28
Linear Programming
Optimal solution
  Decision variables
  Objective value
  Slack/surplus variables
Cutting Stock Problem
x1 = x3 = x4 = x6 = x7 = x8 = x10 = 0
x2 = 65
x5 = 48
x9 = 102
x11 = 160
These values can differ because of multiple optimal solution exists

## Slide 29
Linear Programming
Definition of the problem
  Financial planning problem.
  Allocation of available amount of money in several investment alternatives.
  Financial risk.
  The goal is to gain a certain amount of money (return).
  The objective is to maximize the total return and minimize the total risk.
Alternative investments
  Shares, bonds etc.
Decision-makers
  Mutual fund, bank, pension fund, insurance company, individual investor.
Portfolio Selection Problem

## Slide 30
Linear Programming
Example
  The management of an investment company is considering investing money in the shares of 4 beverage companies.
  In order to avoid losses from the risk associated with investing in the private sector, the company’s management has decided to invest part of its money in government bonds.
  The total amount invested is 2 million CZK. Long-term financial market monitoring provides the percentages of annual expected return and risk indices for the stocks considered, shown in Table 4.
Portfolio Selection Problem
Tab. 4 – Stock evaluation
Stock | Return rate | Risk index
Bohemian Beer share | 12 % | 0.07
Moravian Wine share | 9 % | 0.09
Moravian Brandy share | 15 % | 0.05
Bohemian Milk share | 7 % | 0.03
Government bond | 6 % | 0.01

## Slide 31
Linear Programming
Example
  The following rules were decided at the management meeting:
  1) No more than 200000 CZK might be invested in Bohemian Milk shares.
  2) Government bonds should cover at least 20 % of all investments.
  3) Because of diversification of portfolio, neither alcohol-drink company should receive more than 800000 CZK.
  4) Risk index of the final portfolio should be maximally 0.05.
Satisfying all the restrictions, the management intends to maximize the expected annual return of the portfolio.
Portfolio Selection Problem

## Slide 32
Linear Programming
Decision variables
  = the amount of money invested in stock title
Mathematical model
  Maximize
  Subject to
  (2 millions CZK)
  (no more than 200000 CZK in Bohemia Milk shares)
  (at least 20 % of all investments in government bonds)
  (no more than 800000 CZK in alcohol-drink companies)
  (overall portfolio risk index is below 0.05)
  (nonnegativity constraints)
Portfolio Selection Problem

## Slide 33
Linear Programming
Optimal solution
  Decision variables
  Objective value
Portfolio Selection Problem

## Slide 34
Linear Programming
Definition of the problem
  Transport of homogeneous product.
  Set of sources with limited supply.
  Set of destinations with demand (requirement).
  Unit shipping cost for all pairs of sources and destinations.
  The goal is to satisfy all requirements without exceeding any supply.
  The objective is to find shipments to minimize total shipping cost.
Type of the problem
  Balanced – total supply is equal to total demand.
  Unbalanced – total supply is different from total demand, it is possible to make the problem balanced:
    adding dummy destination,
    finding additional source or adding dummy source (with the possibility of unsatisfied requirement).
Transportation Problem

## Slide 35
Linear Programming
Example
  The international company operating in the Czech Republic is going to establish three subsidiaries producing chips. They should be located in following cities: Benešov, Jihlava and Tábor.
  The main ingredient potatoes would be supplied from two warehouses in Humpolec and Pelhřimov.
Transportation Problem
Benešov
Humpolec
Jihlava
Pelhřimov
Tábor
Fig. 6 – Shipping from warehouses to subsidiaries

## Slide 36
Linear Programming
Example
  The management of the corporation has estimated the weekly requirements of the companies. The warehouses’ capacities are limited. Potatoes are transported once a week from suppliers to destinations by train and it is possible to evaluate a unit shipping cost per ton. All the values are given in Table 5.
  The objective is to determine such shipments from warehouses to destinations that minimize the total shipping cost. This shipping schedule, of course, must satisfy requirement of each destination, and must not exceed supply of any warehouse.
Transportation Problem
Tab. 5 – Supplies, demands and unit shipping costs
 | Benešov | Jihlava | Tábor | Supply
Humpolec | 330 | 250 | 350 | 70
Pelhřimov | 300 | 240 | 250 | 80
Demand | 45 | 60 | 35 | 

## Slide 37
Linear Programming
Feasible solution (North-West Corner Method)
  Select the upper left-hand corner cell of the transportation table and allocate as many units as possible equal to the minimum between available supply and demand, i.e., min(s1, d1).
  Adjust the supply and demand numbers in the respective rows and columns.
  If the demand for the first cell is satisfied, then move horizontally to the next cell in the second column.
  If the supply for the first row is exhausted, then move down to the first cell in the second row.
  If for any cell, supply equals demand, then the next allocation can be made in cell either in the next row or column.
  Continue the process until all supply and demand values are exhausted.
Transportation Problem
Shipments | Benešov | Jihlava | Tábor | Supply
Humpolec | 45 | 25 | - | 70
Pelhřimov | - | 35 | 35 | 80
Demand | 45 | 60 | 35 | 
Tab. 6 – Feasible solution, North-West Corner Method
  Objective value

## Slide 38
Linear Programming
Feasible solution (Minimal Cost Method)
  Find a minimal cost for all possible shipments.
  Assign the shipment to the pair od source and destination with the minimal cost found in step 1. The value of the shipment is equal to the minimum of remaining supply and remaining demand for this pair.
  Decrease remaining supply and remaining demand, for the pair of the source and destination, by the shipment calculated in step 2.
  If there is some remaining demand go to step 1, otherwise, the feasible solution is found.
Transportation Problem
Shipments | Benešov | Jihlava | Tábor | Supply
Humpolec | 45 | - | 15 | 70
Pelhřimov | - | 60 | 20 | 80
Demand | 45 | 60 | 35 | 
Tab. 7 – Feasible solution, Minimal Cost Method
  Objective value

## Slide 39
Linear Programming
Decision variables
Transportation Problem
Mathematical model
xij = amount of potatoes (in tons) transported from source i to destination j (i = 1,2; j=1,2,3)
)
)
)
)
)

## Slide 40
Linear Programming
Mathematical model
Transportation Problem

## Slide 41
Linear Programming
Optimal solution
  Decision variables
  Objective value
  Slack/surplus variables
Transportation Problem
Shipments | Benešov | Jihlava | Tábor | Supply
Humpolec | - | 60 | - | 70
Pelhřimov | 45 | - | 35 | 80
Demand | 45 | 60 | 35 | 
Tab. 8 – Optimal solution

## Slide 42
Linear Programming
Based on the transportation problem.
Goods is transported in containers of the same capacity.
The shipping costs are not associated with the transported units, but with the use of one container between the source and the destination.
The objective is to determine the shipments between sources and destinations and the number of containers used for the transport.
Container Transportation Problem

## Slide 43
Linear Programming
Example
  Based on the previous example, the company charges the shipping costs for renting one wagon between sources and destinations.
  Wagons with capacity of 18 tons will be used for transport.
  The objective is to determine how many tons of potatoes will be shipped between the individual locations, but in addition, to determine how many wagons will be used for this transport so that the total transportation costs are minimal.
Container Transportation Problem
Tab. 9 – Statement of container transportation problem
 | Benešov | Jihlava | Tábor | Supply
Humpolec | 4200 | 4800 | 5300 | 70
Pelhřimov | 5100 | 3400 | 3700 | 80
Demand | 45 | 60 | 35 | 

## Slide 44
Mathematical model is based on the mathematical model of transportation problem.
Decision variables
  = the shipment (in tones) from th source th destination.
  = number of containers used for transport.
Objective
Constraints
It is necessary to add following constraints to the constraints of the transportation problem:
Linear Programming
Container Transportation Problem

## Slide 45
Linear Programming
Optimal solution
Container Transportation Problem
Tab. 10 – Shipments
 | Benešov | Jihlava | Tábor
Humpolec | 45 | 18 | -
Pelhřimov | - | 42 | 35
Tab. 11 – Number of wagons
 | Benešov | Jihlava | Tábor
Humpolec | 3 | 1 | -
Pelhřimov | - | 3 | 2

## Slide 46
Linear Programming
Definition of the problem
  Two sets of items.
  Each item from the first set is to be assigned to exactly one item form the second set.
  Each item from the second set is to be assigned to exactly one item form the first set.
  The assignment of each pair of items is evaluated.
  The objective is to maximize/minimize total value of assignment.
  The assumption: sizes of both sets are equal (balanced problem).
Assignment Problem

## Slide 47
Linear Programming
Example
  The company gets four commissions for building family houses in various parts of Prague (Michle, Prosek, Radlice, Troja).
  In the first step the company must solve the problem of excavating the shafts for basements. Each excavation takes 5 days. Management of the company decided to use four own excavators stored in four separated garages (they are moved to destinations each day).
  The objective is to allocate each excavator to exactly one excavation with minimal cost. Since the costs are derived from distances (in km, see Table 8) between garages and destinations, we can concentrate only on these distances to define the objective.
Assignment Problem
Tab. 12 – Distances between garages and destinations
 | Michle | Prosek | Radlice | Troja
Garage 1 | 5 | 22 | 12 | 18
Garage 2 | 15 | 17 | 6 | 10
Garage 3 | 8 | 25 | 5 | 20
Garage 4 | 10 | 12 | 19 | 12

## Slide 48
Linear Programming
Decision variables
Assignment Problem
xij =
1 if the excavator from garage i goes to destination j
0 otherwise

## Slide 49
Linear Programming
Mathematical model
Assignment Problem
)
2)
)
)
)
)
)
)

## Slide 50
Linear Programming
Optimal solution
  Decision variables
  Objective value
Assignment Problem
Tab. 13 – Optimal assignment of excavators to destinations
 | Michle | Prosek | Radlice | Troja
Garage 1 | 1 | 0 | 0 | 0
Garage 2 | 0 | 0 | 0 | 1
Garage 3 | 0 | 0 | 1 | 0
Garage 4 | 0 | 1 | 0 | 0

## Slide 51
Linear Programming
Assignment Problem
  Balanced problem
  Unbalanced problem (m > n)
or using (m – n) dummy items

## Slide 52
Linear Programming
In covering problem, we have a defined set of items (projects, jobs, processes, activities etc.) that have to be satisfied (covered) by some of several possible alternatives (firms, employees, managers etc.).
Mostly, alternatives are selected based on the costs.
Covering Problem

## Slide 53
Linear Programming
Example
  In two of the six city districts it is necessary to establish emergency ambulance stations to cover all districts.
  Table 14 shows the average arrival times (in min) from the station, established in a given district (at a predetermined location), to emergency incidents in each district..
  The last row of the table shows the average daily frequency of emergency operations in each district.
  The objective is to suggest where to establish stations and to assign the districts to be served by these stations so that the average daily operation time is minimal.
Covering Problem
Tab. 14 – Statement of covering problem
 | D1 | D2 | D3 | D4 | D5 | D6
D1 | 4 | 12 | 14 | 17 | 11 | 9
D2 | 20 | 7 | 10 | 19 | 24 | 16
D3 | 21 | 13 | 5 | 8 | 11 | 15
D4 | 9 | 12 | 14 | 3 | 8 | 18
D5 | 17 | 25 | 13 | 10 | 6 | 16
D6 | 13 | 8 | 9 | 15 | 10 | 5
frequency | 30 | 50 | 42 | 36 | 24 | 28

## Slide 54
Linear Programming
Decision variables
Covering Problem

## Slide 55
Linear Programming
Objective
Constraints
Covering Problem
Each district will be served by exactly one station.
Exactly stations will be established.
The station establishment and the districts served by this station.

## Slide 56
Linear Programming
Solution
Covering Problem
Tab. 15 – Optimal solution to covering problem
 | D1 | D2 | D3 | D4 | D5 | D6
D1 | 0 | 0 | 0 | 0 | 0 | 0
D2 | 0 | 0 | 0 | 0 | 0 | 0
D3 | 0 | 0 | 0 | 0 | 0 | 0
D4 | 1 | 0 | 0 | 1 | 1 | 0
D5 | 0 | 0 | 0 | 0 | 0 | 0
D6 | 0 | 1 | 1 | 0 | 0 | 1
The first station will be established in district D4 and will serve (in addition to itself) districts D1 and D5. The second one will be established in D6 and will serve (in addition to itself) districts D2 and D3.

## Slide 57
Linear Programming
Definition of the problem
  Set of customers.
  Each customer must be visited exactly once.
  Cyclical route starts and ends in the home city (index 1).
  Evaluation of direct travel form location i to location j is denoted by cij (distance, time or cost).
  Objective is to minimize total length of the route, total travel time or total travel cost.
Traveling Salesman Problem

## Slide 58
Linear Programming
Example
  A sales representative of the brewery located in Velvary must visit 7 pubs in 7 cities.
  In Table 16, distances (in km) correspond to direct links (roads) between cities. A dash indicates there is no direct road between cities.
  The objective is to visit all pubs minimizing total length of the route.
Traveling Salesman Problem
Tab. 16 – Distances between cities on roads
Obec | Velv | Kra | Lib | Sla | Zlo | Vra | Bri | Velt
Velvary | 0 | 8 | - | 13 | 10 | - | 12 | 9
Kralupy | 8 | 0 | 6 | 16 | - | - | - | 4
Libcice | - | 6 | 0 | - | - | - | - | -
Slany | 13 | 16 | - | 0 | 7 | - | - | -
Zlonice | 10 | - | - | 7 | 0 | 7 | 13 | -
Vrany | - | - | - | - | 7 | 0 | 15 | -
Briza | 12 | - | - | - | 13 | 15 | 0 | 13
Veltrusy | 9 | 4 | - | - | - | - | 13 | 0

## Slide 59
Linear Programming
Example
  Table 17 contains distances between all pairs of cities.
Traveling Salesman Problem
Tab. 17 – Distances between cities
Obec | Velv | Kra | Lib | Sla | Zlo | Vra | Bri | Velt
Velvary | 0 | 8 | 14 | 13 | 10 | 17 | 12 | 9
Kralupy | 8 | 0 | 6 | 16 | 18 | 25 | 17 | 4
Libcice | 14 | 6 | 0 | 22 | 24 | 31 | 23 | 10
Slany | 13 | 16 | 22 | 0 | 7 | 14 | 20 | 20
Zlonice | 10 | 18 | 24 | 7 | 0 | 7 | 13 | 19
Vrany | 17 | 25 | 31 | 14 | 7 | 0 | 15 | 26
Briza | 12 | 17 | 23 | 20 | 13 | 15 | 0 | 13
Veltrusy | 9 | 4 | 10 | 20 | 19 | 26 | 13 | 0

## Slide 60
Linear Programming
Feasible solution (Nearest Neighbor Algorithm)
  Select any location as the initial one of the route (home city).
  Find the nearest location (not selected before) to the last location on the route and add it to the route. If it is impossible (all locations have been selected) then add the initial location to the route and go to Step 4.
  Go to step 2.
  End.
Traveling Salesman Problem
Tab. 18 – Feasible solution, Nearest Neighbor Algorithm
Obec | Velv | Kra | Lib | Sla | Zlo | Vra | Bri | Velt
Velvary | 0 | 8 | 14 | 13 | 10 | 17 | 12 | 9
Kralupy | 8 | 0 | 6 | 16 | 18 | 25 | 17 | 4
Libcice | 14 | 6 | 0 | 22 | 24 | 31 | 23 | 10
Slany | 13 | 16 | 22 | 0 | 7 | 14 | 20 | 20
Zlonice | 10 | 18 | 24 | 7 | 0 | 7 | 13 | 19
Vrany | 17 | 25 | 31 | 14 | 7 | 0 | 15 | 26
Briza | 12 | 17 | 23 | 20 | 13 | 15 | 0 | 13
Veltrusy | 9 | 4 | 10 | 20 | 19 | 26 | 13 | 0
  Objective value

## Slide 61
Linear Programming
Decision variables
Traveling Salesman Problem
Dummy variables

## Slide 62
Linear Programming
Mathematical model
Traveling Salesman Problem

## Slide 63
Linear Programming
Optimal solution
Traveling Salesman Problem
Tab. 19 – Optimal route
  Objective value
Obec | Velv | Kra | Lib | Sla | Zlo | Vra | Bri | Velt
Velvary | 0 | 8 | 14 | 13 | 10 | 17 | 12 | 9
Kralupy | 8 | 0 | 6 | 16 | 18 | 25 | 17 | 4
Libcice | 14 | 6 | 0 | 22 | 24 | 31 | 23 | 10
Slany | 13 | 16 | 22 | 0 | 7 | 14 | 20 | 20
Zlonice | 10 | 18 | 24 | 7 | 0 | 7 | 13 | 19
Vrany | 17 | 25 | 31 | 14 | 7 | 0 | 15 | 26
Briza | 12 | 17 | 23 | 20 | 13 | 15 | 0 | 13
Veltrusy | 9 | 4 | 10 | 20 | 19 | 26 | 13 | 0

## Slide 64: Graph Modeling
3

## Slide 65
Graph Modeling
Seven bridges of Königsberg
Introduction
Fig. 7 – Real situation
B
A
C
D
D
Fig. 8 – Graph as the model

## Slide 66
Graph Modeling
Basic terminology
Introduction

## Slide 67
Graph Modeling
Basic terminology
Introduction

## Slide 68
Graph Modeling
Basic terminology
Introduction

## Slide 69
Graph Modeling
Basic terminology
  Connected and unconnected graph
Introduction
Fig. 9 – Connected graph
Fig. 10 – Unconnected graph

## Slide 70
Graph Modeling
Basic terminology
  Cycle (circuit)
Introduction
Fig. 11 – Cycle

## Slide 71
Graph Modeling
Basic terminology
  Tree and spanning tree
Introduction
Fig. 12 – Trees
Fig. 13 – Spanning tree

## Slide 72
Graph Modeling
The objective is to find the shortest path between a pair of nodes.
The problem while using of GPS navigation in the car or with search of connection on a map portal.
Many algorithms are designed specially to find distances between all pairs of nodes in given graph.
Dijkstra’s algorithm is designed to find the shortest path from one particular node to all other nodes in the graph.
Shortest Path Problem

## Slide 73
Graph Modeling
Example
Shortest Path Problem
1
3
2
5
7
8
8
7
10
12
9
17
13
11
6
16
4
6
11
4
15
7
14
Fig. 14 – Distribution network for the transport of overweight load

## Slide 74
Graph Modeling
In the first step, it is necessary to transcript the graph into the Table 20, where are node numbers (first row), calculated distances – reserved for later (second row) and the table list (for each node , all nodes to which an arc leads from it).
In the following steps, we will consider only the columns in which value is already calculated. We always look for the shortest paths from just these nodes to all nodes whose value is not yet determined, through the arcs listed.
Shortest Path Problem
Tab. 20 – Input data for calculation

## Slide 75
In the second step, we will consider only the first column and nodes 2 and 4.
There are two direct paths from node 1: to node 2, which length is (0+8), and to node 4, which length is (0+7). We take the minimum of these two values i.e., 7, and write this value to the corresponding node i.e., 4. Thus, . The selected value (arc) is framed and scratched are those arcs ending in currently selected node.
Graph Modeling
Shortest Path Problem
Tab. 21 – Calculation of the shortest path to node 4

## Slide 76
In the third step, based on Table 21, we look for the minimum of two values: (0+8) and (7+15). In the next step, we calculate min(8+10, 8+16, 7+15) = 8+10 = 18.
We continue in this process till all values are determined.
Graph Modeling
Shortest Path Problem
Tab. 22 – Calculation of the shortest path to node 2

## Slide 77
Graph Modeling
Shortest Path Problem
Tab. 23 – Final solution for the shortest path

## Slide 78
Graph Modeling
Shortest Path Problem
1
3
2
5
7
8
8
7
10
9
16
4
6
15
7
Fig. 15 – Shortest paths from node 1 to all other nodes

## Slide 79
Graph Modeling
Definition of the problem
  Graph with nodes and valued arcs.
  Objective is to find the spanning tree with the minimal sum of values assigned to selected arcs.
Optimization method
  Sort arcs in ascending (non-descending) order according to values.
  Select two arcs with minimal values.
  Select the arc (in the ordered list) with the minimal value.
  If the arc creates a cycle with any of selected arcs, skip the arc, otherwise add the arc to the set of selected arcs.
  If the number of selected arcs is equal to then go to step 6, otherwise go to step 3.
  End.
Minimal Spanning Tree

## Slide 80
Graph Modeling
Example
  The managerial problem is to connect 9 locations of an exhibition area with the source of electricity power.
  The objective is to minimize the cost of all the extensions. The direct distances (in meters) between locations can be found in figure 16.
  The node 1 is the source of power.
  The price per meter of a cable is 10 CZK.
Minimal Spanning Tree
Fig. 16 – Map of the exhibition area

## Slide 81
Graph Modeling
Optimal solution
Minimal Spanning Tree
Fig. 17 – Cable placement
  Minimal value of spanning tree

## Slide 82
Graph Modeling
Connection
  Minimal Spanning Tree.
  Minimal Steiner Tree.
Paths and routes
  Minimal Path Problem.
  Traveling Salesman Problem.
  Vehicle Routing Problem.
  Pick-up and Delivery Problem.
  Chinese Postman Problem.
Flows
  Maximal Flow Problem.
  Minimal Cost Flow Problem.
  Transshipment Problem.
Other optimization problems

## Slide 83: Project Management
4

## Slide 84
Project Management
Project
  Set of interrelated activities (jobs, operations).
  Activity:
    duration time,
    cost,
    resources,
    immediate predecessors.
Duration time
  deterministic (constant) – Critical Path Method (CPM), Metra Potential Method (MPM)
  probabilistic (random variable) – Program Evaluation and Review Technique (PERT)
Introduction

## Slide 85
Project Management
Network
  Graphical representation of a project.
  Activities are represented by
    arcs (CPM),
    nodes (MPM).
Introduction
Fig. 18 – Project network represented by arcs
Fig. 19 – Project network represented by nodes

## Slide 86
Project Management
Phases of project
  Planning
    determination of all activities, their time durations and immediate predecessors,
    construction of a network representing the project.
  Scheduling
    finish time of the project,
    start and finish times of each activity,
    a critical path consisting of critical activities,
    non-critical activities and their possible delay,
    Gantt chart.
  Controlling
    comparison of the real performance of the project with the proposed schedule,
    dynamic changes in the schedule.
Critical Path Method

## Slide 87
Project Management
Example
  Project manager of direct marketing company has received the direction to prepare the Christmas compilation of Czech carols.
  The offer should be sent to the addresses of company’s customers, who are interested in carols. For this purpose, a thorough analysis should be carried out to select the best customers for the promotion.
  The project manager must consider 11 activities to realize the project (see Table 13).
  All the envelopes have to be delivered until December 12 (Thursday). Described activities together with their duration (in working days) and their immediate predecessors can be found in Table 13.
  The project manager must now set the starting date of the project such that it will be finished exactly on the specified date.
Critical Path Method

## Slide 88
Project Management
Example
Critical Path Method
Tab. 24 – Activities of direct marketing project
Activity | Activity Description | Duration | Immediate Predecessors
A | Songs Selection | 15 | None
B | Mastering | 8 | A
C | Promotion Material Elaborating | 6 | A
D | Customers Analysis | 7 | A
E | Promotion Material Production | 4 | C, D
F | Promotion Material to Printing House | 5 | E
G | Customers Selection | 3 | D
H | Make CD Copies | 12 | B, D
I | Data to Printing House | 3 | G
J | Laser Print | 9 | F, I
K | Mailing | 8 | H, J

## Slide 89
Project Management
Construction of the network
  One start node and one finish node.
  Each activity must be represented just by one arc.
  Two nodes are connected maximally by one arc.
  The node, representing the completion of an activity, has higher number than the node representing the start of this activity – the rule prevents circuits in the network.
  Dummy activity (arc) assures the correct interrelations between real activities. Its duration is zero
Critical Path Method

## Slide 90
Project Management
Construction of the network
Critical Path Method
Fig. 20 – Network of direct marketing project
  D1, D2 – dummy activities

## Slide 91
Project Management
Event analysis – forward pass
  The earliest event time for a node is the earliest time at which all the preceding activities have been completed.
  The computation runs through the nodes according to their numbers (in ascending order), from the start of the project to its finish.
Critical Path Method
Fig. 21 – Earliest event time for a node
j = 2, 3, …, n
T = ETn
  The earliest event time for completing a project is the earliest time of the last event:

## Slide 92
Project Management
Event analysis – forward pass
Critical Path Method
Fig. 22 – Forward pass
T = 48

## Slide 93
Project Management
Event analysis – backward pass
  The latest event time for a node is the latest time at which the event can occur without delaying the determined completion time of the project.
  Whereas the forward pass crosses the nodes in ascending order according to their numbers, backward pass goes from the finish of the project to its start in the opposite (descending) order.
Critical Path Method
Fig. 23 – Latest event time for a node
  The latest event time for completing a project can be set in the planning process or can be considered as the earliest event time for completing a project:
LTn = TPL ≥ T
i = n – 1, n – 2, …, 1

## Slide 94
Project Management
Event analysis – backward pass
Critical Path Method
Fig. 24 – Backward pass
  Deadline TPL = 48

## Slide 95
Project Management
Activity analysis
  Calculation of total floats (slacks) for all activities:
  Critical activities:
  Non-critical activities:
  Total floats give three possibilities of delay of each activity (to meet deadline TPL) :
  A start of the activity can be postponed.
  Duration of the activity can be extended (the activity can be even interrupted).
  The combination of possibilities 1 and 2.
Critical Path Method

## Slide 96
Project Management
Activity analysis
Critical Path Method
Fig. 25 – Critical path
  Critical path = A – D – (D1) – E – F – J – K

## Slide 97
Project Management
Gantt chart
Critical Path Method
Fig. 26 – Gantt chart
  Deadline: December 12
  Start of the project: October 3

## Slide 98
Project Management
Assumptions
  Probabilistic duration time of each activity.
  -distribution values:
    - optimistic estimate as the shortest possible duration of the activity,
    - pessimistic estimate as the longest duration,
    - most likely estimate as the duration, which assumes most frequent conditions.
Mean of completion time
Standard deviation of completion time
PERT (Program Evaluation and Review Technique)
Fig. 27 – Density function of β-distribution

## Slide 99
Project Management
Example
In project there are introduced the following estimations of activities duration times.
PERT (Program Evaluation and Review Technique)
Activity | Activity Description | aij | mij | bij |  | Immediate Predecessors
A | Songs Selection | 11 | 15 | 19 |  | None
B | Mastering | 7 | 8 | 9 |  | A
C | Promotion Material Elaborating | 5 | 6 | 7 |  | A
D | Customers Analysis | 5 | 7 | 9 |  | A
E | Promotion Material Production | 2 | 3 | 10 |  | C, D
F | Promotion Material to Printing House | 3 | 4 | 11 |  | E
G | Customers Selection | 2 | 3 | 4 |  | D
H | Make CD Copies | 8 | 11 | 20 |  | B, D
I | Data to Printing House | 2 | 3 | 4 |  | G
J | Laser Print | 6 | 8 | 16 |  | F, I
K | Mailing | 6 | 8 | 10 |  | H, J
Tab. 25 – Direct marketing project – input data for the PERT

## Slide 100
Project Management
Method description
  Construction of the network.
  Calculation of expected completion times (and standard deviations of completion times).
  Application of the CPM, determination of critical path (CP).
  Expected project duration time
  Variance of the project duration time
  Standard deviation of the project duration time
PERT (Program Evaluation and Review Technique)

## Slide 101
Project Management
Method description
  Probability analysis:
  What is the probability of project completion within a desired time ?
    Transformation to standard normal distribution
  What is the completion time in which the project will be finished with a desired probability ?
PERT (Program Evaluation and Review Technique)

## Slide 102
Example
Construction of a network
Project Management
PERT (Program Evaluation and Review Technique)
D1, D2 – dummy activities
Fig. 28 – Construction of the network

## Slide 103
Project Management
PERT (Program Evaluation and Review Technique)
Activity | Activity Description | aij | mij | bij | μij
A | Songs Selection | 11 | 15 | 19 | 15
B | Mastering | 7 | 8 | 9 | 8
C | Promotion Material Elaborating | 5 | 6 | 7 | 6
D | Customers Analysis | 5 | 7 | 9 | 7
E | Promotion Material Production | 2 | 3 | 10 | 4
F | Promotion Material to Printing House | 3 | 4 | 11 | 5
G | Customers Selection | 2 | 3 | 4 | 3
H | Make CD Copies | 8 | 11 | 20 | 12
I | Data to Printing House | 2 | 3 | 4 | 3
J | Laser Print | 6 | 8 | 16 | 9
K | Mailing | 6 | 8 | 10 | 8
Tab. 26 – Direct marketing project – mean values of duration times
Example
Calculation of the mean values of duration time

## Slide 104
Project Management
PERT (Program Evaluation and Review Technique)
Fig. 29 – Example – application of the CPM
CP: A – D – (D1) – E – F – J – K
Example
Application of the CPM

## Slide 105
Project Management
PERT (Program Evaluation and Review Technique)
Tab. 27 – Example
Activity | Activity Description | aij | mij | bij | μij | σij
A | Songs Selection | 11 | 15 | 19 | 15 | 8/6
D | Customers Analysis | 5 | 7 | 9 | 7 | 4/6
E | Promotion Material Production | 2 | 3 | 10 | 4 | 8/6
F | Promotion Material to Printing House | 3 | 4 | 11 | 5 | 8/6
J | Laser Print | 6 | 8 | 16 | 9 | 10/6
K | Mailing | 6 | 8 | 10 | 8 | 4/6
Example
Calculation of the standard deviations of duration time

## Slide 106
Example
Expected project duration time
Variance of the project duration time
Standard deviation of the project duration time
Project Management
PERT (Program Evaluation and Review Technique)

## Slide 107
Project Management
Example – probability analysis
  What is the probability of project completion within a desired time = 45 days?
PERT (Program Evaluation and Review Technique)
Table N(0,1)
Fig. 30 – Probability analysis

## Slide 108
Project Management
Example – probability analysis
  Set a deadline by which the project will have been completed with 95% confidence.
PERT (Program Evaluation and Review Technique)
Table N(0,1)
Fig. 31 – Probability analysis

## Slide 109: Inventory Models
5

## Slide 110
Inventory Models
Inventory
  Stored for use in future (fast and flexible availability, cost minimization).
  Examples of inventories:
    raw material,
    finished goods,
    semi-finished products,
    spare parts.
Inventory management
  How much to order?
  When to order?
  Objective – minimization of total cost.
Introduction

## Slide 111
Inventory Models
Partial inventory cost
  Holding & carrying cost
    storage cost (place),
    store keeping operations (movement),
    insurance & taxes,
    interest (investment),
    spoilage & obsolescence.
  Ordering cost
    transport,
    commission,
    customs charge,
    insurance.
Introduction

## Slide 112
Inventory Models
Inventory level
  Available size of the inventory (a number of stocked items, amount of stocked material, etc.).
Demand
  Rate of demand – amount of items or material required within a period.
Depletion
  Depletion rate – amount of stocked items or material moved from the warehouse, it is derived from the rate of demand.
  Decreasing inventory level.
Replenishment
  Movement of delivered items or material into the warehouse.
  Increasing inventory level.
Introduction

## Slide 113
Inventory Models
Reordering
  Lead time – time interval between placing the order and delivery (receiving shipment).
  Reorder point – inventory level at reordering.
Introduction
Fig. 32 – Reordering process

## Slide 114
Inventory Models
Shortage (stockout)
  Empty warehouse leads to unsatisfied demand (if there is no requirement during stockout period this is not registered as the shortage).
Introduction
Fig. 33 – Shortage

## Slide 115
Inventory Models
Safety stock
  In case of probabilistic demand.
  Buffer is being built to prevent shortage. Generally, it is not possible to completely eliminate shortage (it depends on the type of probability distribution of demand).
Deterministic models
  All parameters are known with certainty (especially rate of demand and lead time).
Probabilistic models
  Some parameters are the values of random variables.
Introduction

## Slide 116
Inventory Models
Demand classification
Introduction
Fig. 34 – Demand classification
Static demand
  Rate of demand is known with certainty and it is constant in time.
Dynamic demand
  Rate of demand is known with certainty and it is not constant in time.
Stationary demand
  Probability distribution is unchanged over time.
Nonstationary demand
  Probability distribution varies in time.

## Slide 117
Inventory Models
Inventory management
  How much to order?
  When to order?
  What is the total cost?
  What is the maximum inventory level?
  What is the optimum length of the inventory cycle?
Economic Order Quantity Model

## Slide 118
Inventory Models
Assumptions
  single item,
  deterministic demand (static),
  deterministic lead time (constant),
  uniform depletion of the inventory,
  constant order quantity,
  purchasing cost is independent of the order quantity (no quantity discounts),
  replenishment at one time,
  no shortages, no surpluses (delivery exactly at the time of complete depletion).
Economic Order Quantity Model

## Slide 119
Inventory Models
Inventory cycles
Economic Order Quantity Model
Fig. 35 – Inventory cycles in EOQ Model

## Slide 120
Inventory Models
Example
  The private brewery produces monthly 4 000 hl of beer.
  25% of the production is planned to be filled into glass bottles. The empty bottles are stored in plastic cases (each case contains 20 bottles) and the average annual holding cost per case is 20 CZK.
  The carrier, transporting the cases into the brewery’s store, charges a fixed cost associated with each order for 11 000 CZK. In addition, the brewery’s own fixed cost of 1 000 CZK per each order is necessary to be involved into the final calculation.
  The lead time between the placing each order and its delivery is 1/2 of month. Since filling of the bottles is the uniform process the inventory depletion rate is uniform as well.
  Management of the brewery decided to analyze the inventory system in order to minimize the total cost associated with inventory replenishment and holding of the bottles in the store.
Economic Order Quantity Model

## Slide 121
Inventory Models
Input parameters and variables
  Annual demand
  Unit annual holding cost
  Ordering cost
  Lead time
  Order quantity
  Number of orders within a year
  Length of inventory cycle
  Reorder point
Economic Order Quantity Model
Q = 120 000 cases
c1 = 20 CZK/case
c2 = 12 000 CZK/order
d = 1/2 of month = 1/24 of year
q
n
t
r

## Slide 122
Inventory Models
Total annual cost
Economic Order Quantity Model
TC – total annual cost
HC – total annual holding cost
OC – total annual ordering cost
qmax – maximum inventory level
qavg – average inventory level

## Slide 123
Inventory Models
Total annual cost
Economic Order Quantity Model
Tab. 28 – Cost calculation for 3 inventory policies
Fig. 36 – Cost charts for 3 inventory policies

## Slide 124
Inventory Models
Inventory cycles
Economic Order Quantity Model
Fig. 37 – Inventory cycles for 3 inventory policies

## Slide 125
Inventory Models
Optimum order quantity
Optimum total annual cost
Economic Order Quantity Model
→ min
CZK
cases

## Slide 126
Inventory Models
Optimum order quantity, optimum total annual cost
Economic Order Quantity Model
Fig. 38 – Optimum policy

## Slide 127
Inventory Models
Optimum length of the inventory cycle
Economic Order Quantity Model
Fig. 39 – Optimum inventory cycles, maximum inventory level
t* = 1/10 of year

## Slide 128
Inventory Models
Optimum reorder point
Economic Order Quantity Model
Fig. 40 – Optimum reorder point
Parallel triangles theorem:
cases

## Slide 129
Inventory Models
Example
  Firm dealing with the distribution of coal realizes the strategy of regular weekly orders (suppose 50 weeks in year).
  Annual holding cost is 20 CZK per ton of coal, ordering cost is 800 CZK per order.
  A switch to regular two-weeks ordering strategy did not cause any change in total annual cost.
  Calculate the order quantity and total annual cost for previous and current strategy.
  Find the optimum strategy.
Economic Order Quantity Model

## Slide 130
Inventory Models
Input parameters and variables
  Unit annual holding cost
  Ordering cost
  Number of orders for strategy 1
  Number of orders for strategy 2
  Order quantity in strategy 1
  Order quantity in strategy 2
  Total annual cost in strategy 1
  Total annual cost in strategy 2
Economic Order Quantity Model
c1 = 20 CZK/ton
c2 = 800 CZK/order
n1 = 50/year
n2 = 25/year
q
2q
TC1
TC2

## Slide 131
Inventory Models
Order quantity and total annual cost for both strategies
Economic Order Quantity Model
tons
tons
CZK
tons
Optimum order quantity and optimum total annual cost
tons
CZK

## Slide 132
Inventory Models
Inventory management
  What is the optimum lot size?
  What is the maximum level of the inventory?
  What is the total cost?
  How long does the production process take?
  When to start the preparation process (setup) for the production?
Economic Production Lot Size Model (Production Order Quantity Model)

## Slide 133
Inventory Models
Assumptions
  single item,
  deterministic demand (static),
  deterministic lead time (constant),
  uniform depletion of the inventory,
  constant lot size,
  replenishment within production phase,
  no shortages, no surpluses (production phase starts exactly at the time of complete depletion).
Economic Production Lot Size Model (Production Order Quantity Model)

## Slide 134
Inventory Models
Inventory cycles
Economic Production Lot Size Model (Production Order Quantity Model)
Fig. 41 – Inventory cycles in POQ Model

## Slide 135
Inventory Models
Inventory cycles
  Production phase
    production (production rate),
    demand (demand rate),
    replenishment.
  Nonproduction (depletion) phase
    demand (demand rate),
    depletion.
Economic Production Lot Size Model (Production Order Quantity Model)
production rate > demand rate

## Slide 136
Inventory Models
Example
  The private brewery produces monthly 4 000 hl of beer.
  25% of the production is planned to be filled into glass bottles. The empty bottles are stored in plastic cases (each case contains 20 bottles) and the average annual holding cost per case is 20 CZK.
  Empty bottles are processed on the cleaning line, daily output is 8 000 bottles.
  Setup cost was calculated to 12 000 CZK per one successive cleaning process.
  Preparation of the cleaning line takes 1/2 of month (lead time).
  The brewery’s management wants to determine the size of cleaning batch to minimize the total annual cost.
Economic Production Lot Size Model (Production Order Quantity Model)

## Slide 137
Inventory Models
Example
  The private brewery produces monthly 4 000 hl of beer.
  25% of the production is planned to be filled into glass bottles. The empty bottles are stored in plastic cases (each case contains 20 bottles) and the average annual holding cost per case is 20 CZK.
  Empty bottles are processed on the cleaning line, daily output is 8 000 bottles.
  Setup cost was calculated to 12 000 CZK per one successive cleaning process.
  Preparation of the cleaning line takes 1/2 of month (lead time).
  The brewery’s management wants to determine the size of cleaning batch to minimize the total annual cost.
Economic Production Lot Size Model (Production Order Quantity Model)
Fig. 42 – Production phase
Fig. 43 – Nonproduction phase

## Slide 138
Inventory Models
Input parameters and variables
  Annual demand
  Unit annual holding cost
  Fixed setup cost per cleaning lot
  Lead time
  Production rate
  Demand rate
  Production lot size
  Number of lots within a year
  Length of inventory cycle
  Length of production period
  Length of depletion period
  Starting setup point
Economic Production Lot Size Model (Production Order Quantity Model)
Q = 120 000 cases
c1 = 20 CZK/case
c2 = 12 000 CZK/lot
d = 1/2 of month = 1/24 of year
p = 146 000 cases per year
h = 120 000 cases per year
q
n
t
t1
t2
r

## Slide 139
Inventory Models
Total annual cost
Economic Production Lot Size Model (Production Order Quantity Model)
TC – total annual cost
HC – total annual holding cost
SC – total annual setup cost
qmax – maximum inventory level
qavg – average inventory level

## Slide 140
Inventory Models
Optimum lot size
Economic Production Lot Size Model (Production Order Quantity Model)

## Slide 141
Inventory Models
Optimum total annual cost
Economic Production Lot Size Model (Production Order Quantity Model)

## Slide 142
Inventory Models
Optimum length of the production period
Optimum length of the depletion period
Optimum length of the inventory cycle
Economic Production Lot Size Model (Production Order Quantity Model)

## Slide 143
Inventory Models
Optimum starting setup point
Economic Production Lot Size Model (Production Order Quantity Model)
Fig. 44 – Optimum starting setup point

## Slide 144
Inventory Models
Optimum starting setup point
Optimum maximal inventory level
Economic Production Lot Size Model (Production Order Quantity Model)

## Slide 145
Inventory Models
Assumptions
  single item,
  probabilistic demand,
  only one order in time period (no reorder is possible),
  two situations at the end of period:
    surplus,
    stockout.
Examples of seasonal and perishable items
  newspapers (newsboy problem), bread, flowers, fruits, seasonal clothing, Christmas trees.
Single-Period Decision Model

## Slide 146
Inventory Models
Example
  A bakery department’s manager of a new supermarket should optimize everyday order of rolls.
  The supermarket buys a roll for 1 CZK and sells it to the final consumers for 2 CZK. If, in the evening some rolls remain in the store, the bakery department changes them into crumbs that will be sold later for 12 CZK per sack. For filling one sack of crumbs 20 rolls are needed.
  From the experience of opening comparable supermarkets in comparable areas, the supermarket’s analyst recommends to consider the normal probability distribution of the daily demand with a mean of 10 000 rolls and a standard deviation of 500 rolls.
Single-Period Decision Model

## Slide 147
Inventory Models
Input parameters and variables
  mean value of daily demand = 10 000 rolls
  standard deviation of daily demand = 500 rolls
  purchase cost 1 CZK/roll
  selling price 2 CZK/roll
  salvage value 12/20 = 0.6 CZK/roll
  real daily demand for rolls
  daily quantity of ordered rolls
  probability with which no stockout occurs (service level)
Single-Period Decision Model

## Slide 148
Inventory Models
Marginal loss
  The real demand is less than the order quantity ()
  Expected marginal loss
Marginal profit loss
  The real demand is greater than the order quantity ()
  Expected marginal profit loss
Single-Period Decision Model
ML = purchase cost – salvage value
ML = 1 – 0.6 = 0.4 CZK/roll
p(ML)
MPL = selling price – purchase cost
MPL = 2 – 1 = 1 CZK/roll
(1 – p)(MPL)

## Slide 149
Inventory Models
Optimum service level
  Optimum order quantity
Single-Period Decision Model
p(ML) = (1 – p)(MPL)
→

## Slide 150
Inventory Models
Example
  In previous example we consider the uniform probability distribution of the daily demand in the interval <9 000, 11 000>.
Optimum order quantity
Single-Period Decision Model
q* = 9 000 + 0,7143(11 000 – 9 000) 10 429 rolls

## Slide 151: Waiting Line Models
6

## Slide 152
Waiting Line Models
Waiting line system
  Two objects in the system
    customer,
    server (service facility).
Introduction
Fig. 45 – Scheme of waiting line system

## Slide 153
Waiting Line Models
Waiting line system
  Examples of real system
Introduction
Tab. 29 – Real waiting line systems
Service System | Customer | Server
Doctor’s consultancy room | Patient | Doctor
Bank | Client | Clerk
Crossing | Car | Traffic lights
Telephone exchange | Call | Switchboard
Airport | Airplane | Runway
Fire station | Fire | Emergency unit
Service station | Car | Petrol pump

## Slide 154
Waiting Line Models
Source of customers
  Size of the source
    infinite (tourists),
    finite (machines in a factory).
Arrival process
  Way of arrivals
    individual arrivals (patients),
    arrivals in batches (group of tourists).
  Time of arrivals
    scheduled arrivals (trains),
    unscheduled arrivals (patients).
Introduction

## Slide 155
Waiting Line Models
Arrival process
  Number of customers
    arrival rate – number of arrivals per time unit (Poisson probability distribution),
    λ = average arrival rate – average number of arrivals per time unit.
  Time of customers‘ arrivals
    interarrival time – time period between two subsequent arrivals (exponential probability distribution),
    1/λ = average interarrival time – average time period between two subsequent arrivals.
Introduction
Fig. 46 – Arrivals of customers

## Slide 156
Waiting Line Models
Service process
  Number of customers
    service rate – number of customers served per time unit (Poisson probability distribution),
    μ = average service rate – average number of customers served per time unit.
  Time of service
    service time – time the customer spends at service facility (exponential probability distribution),
    1/μ = average service time – average time customers spend at service facility.
Introduction

## Slide 157
Waiting Line Models
Service configuration definition
  Type of facility – type of the offered service.
  Number of facilities – one or multiple facilities.
  Arrangement of service facilities – network of related or unrelated facilities.
Service configurations
  Single facility
Introduction
Fig. 47 – Single facility

## Slide 158
Waiting Line Models
Service configurations
  Multiple, parallel facility
  Multiple, serial facilities
  Combination of parallel and serial arrangement of facilities
Introduction
Fig. 48 – Identical facilities, single queue
Fig. 49 – Identical facilities, multiple queues
Fig. 50 – Nonidentical facilities
Fig. 51 – Serial facilities

## Slide 159
Waiting Line Models
Discipline of the queue
  FCFS (First-Come, First-Served) – FIFO (First-In, First-Out)
  LCFS (Last-Come, First-Served) – LIFO (Last-In, First-Out)
  PRI (priority system)
  SIRO (Selection In Random Order)
Classification of waiting line models (Kendall‘s notation)
Introduction
Fig. 52 – Kendall‘s notation of parallel facilities models

## Slide 160
Waiting Line Models
Assumptions
  Kendall‘s notation: M/M/1/FCFS/∞/∞,
  single facility,
  exponential probability distribution of interarrival time (λ = average arrival rate),
  exponential probability distribution of service time (μ = average service rate)
  queue discipline is FCFS,
  unlimited length of the queue,
  infinite size of the source of customers,
  μ>λ stability of the system.
Standard Single-Server Exponential Model

## Slide 161
Waiting Line Models
Example
  In the small grocery store, there is only one shop board with only one shop assistant.
  In the period from 8 a.m. to 6 p.m. 18 customers per hour (on the average) come to the grocery.
  The assistant is able to serve (on the average) 25 customers per hour.
  Analyze the behavior of the waiting line system.
Input parameters
  Average arrival rate
  Average service rate
Standard Single-Server Exponential Model
λ = 18 customers per hour
μ = 25 customers per hour

## Slide 162
Waiting Line Models
Measures of performance
  Utilization of the system
    probability that the server is busy,
    probability that there is at least one customer in the system,
    probability that the arriving customer must wait in the queue.
  Probability of an empty facility
    probability that the server is idle,
    probability that the arriving customer will not wait in the queue.
Standard Single-Server Exponential Model
ρ = 0.72
P(0) = 0.28

## Slide 163
Waiting Line Models
Measures of performance
  Probability of finding exactly N customers in the system
Standard Single-Server Exponential Model
P(0) | 0.280
P(1) | 0.202
P(2) | 0.145
P(3) | 0.105
P(4) | 0.075
P(5) | 0.054
Tab. 30 – Probabilities of finding N customers in grocery
P(0) + P(1) + P(2) + P(3) + P(4) + … = 1

## Slide 164
Waiting Line Models
Measures of performance
  Average waiting time in the system
  Average waiting time in the queue
Standard Single-Server Exponential Model
W 0.143 hours 8.6 min
Wq 0.103 hours 6.2 min

## Slide 165
Waiting Line Models
Measures of performance
  Average number of customers in the system
  Average number of customers in the queue
Standard Single-Server Exponential Model
L 2.57 customers
Lq 1.85 customers

## Slide 166
Waiting Line Models
Assumptions
  Kendall‘s notation: M/M/K/FCFS/∞/∞, ,
  K multiple, parallel facilities, single queue
  exponential probability distribution of interarrival time (λ = average arrival rate),
  exponential probability distribution of service time (μ = average service rate)
  queue discipline is FCFS,
  unlimited length of the queue,
  infinite size of the source of customers,
  Kμ>λ stability of the system.
Standard Multi-Server Exponential Model

## Slide 167: Thank you for attention
Jan Fábry
Department of production, logistics and quality management
fabry@savs.cz www.janfabry.cz